StylePulse AI Complete Project Specification & Build Guide AI-Powered Pricing & Promotion Intelligence For Lebanese Multi-Brand Sportswear Retailers Team: Hassan Fouani ¦ Mohammad Jawad ¦ Mohammad Farhat 7-Week Full Build Plan ¦ Version 1.1

# 1. Project Overview

## 1.1 What StylePulse AI Does

StylePulse AI is a multi-service AI decision-support system built for Lebanese sportswear retailers that sell overlapping brands and categories online. The platform monitors competitor prices daily, tracks inventory performance, understands seasonal patterns, and recommends exactly what to do with each product every week — Hold, Markdown, Promote, or Clear — with every decision explained in plain English and requiring explicit human approval before any action is taken.

## 1.2 The Problem We Are Solving

Real Pain Point A mid-size Lebanese sportswear retailer manages 500-2,500 SKUs across brands like Adidas, Nike, Puma, New Balance, and ON. Every week they must decide: is this product priced correctly? Should I discount it? Should I push it with ads? They do not know what MikeSport, adidas Lebanon, Tchooz, ShoesWorld, CitySport, or KIX are charging today for the same item or a close substitute. They do not know whether a competitor discount is item-level, brand-wide, or only category-level. They do not know that football season, Back to School, Ramadan/Eid, or Black Friday should change whether they HOLD, MARKDOWN, or PROMOTE. They spend 4-6 hours per week manually checking competitor sites and still make inconsistent decisions. Wrong decisions cost the average retailer margin, sell-through, and campaign budget.

## 1.3 The Solution

StylePulse AI replaces manual guesswork with an automated weekly intelligence system that:

- Scrapes competitor prices daily from 6 Lebanese sportswear e-commerce sites

- Tracks each product's sales velocity, stock levels, traffic, and margin

- Understands Lebanon-relevant retail timing (Back to School, Ramadan/Eid, Black Friday, football season, summer sale)

- Uses a CatBoost ML model trained on historical patterns to recommend the right action

- Writes Instagram/Facebook/WhatsApp campaign copy automatically when promoting

- Shows the owner exactly WHY each decision was made, including match level and confidence

- Requires the owner to approve, edit, or reject every recommendation before use

## 1.4 Business Context

| Field | Detail |
| --- | --- |
| Fictitious Retailer | SportEdge — a mid-size Lebanese multi-brand sportswear retailer |
| Inventory Size | 800-2,500 SKUs (footwear + apparel + accessories) |
| Channels | Physical store + online shop |
| Target User | Shop owner / merchandise manager / e-commerce lead |
| Problem Frequency | Weekly pricing + promotion decisions across overlapping categories |
| Current Method | Manual site checks, Excel review, and staff intuition |
| Annual Loss Without AI | $15,000 - $60,000 from bad timing and wasted promo spend |
| Market Size | Lebanon pilot market with clear GCC expansion path |

## 1.5 Why This Project Is Necessary

- Enterprise tools (Prisync, Omnia) cost $500-2000/month — unaffordable for many smaller shops

- No existing tool combines: competitor tracking + seasonal intelligence + ML decisions + campaign copy

- Lebanese retailer websites expose enough public product data — titles, prices, categories, sale flags, and availability — to build competitive signals

- Many overlaps can be matched exactly by article/model codes; the rest can be covered by description and category matching

- LLMs are now good enough for retail campaign copy — the technology moment is NOW

- Lebanon is a realistic pilot market: small enough to scrape reliably, diverse enough to demonstrate real competition

# 2. System Architecture

## 2.1 The 4 Services

StylePulse AI is built as a microservices architecture with 4 independently deployable services coordinated by a central orchestrator.

| Service | Name | Port | Responsibility |
| --- | --- | --- | --- |
| EEP | External Endpoint (Orchestrator) | 8000 | Receives requests, coordinates all services, returns final recommendation package |
| IE1 | Market Intelligence | 8001 | Scrapes competitor prices, computes price gap signals, seasonality scores, freshness ratings |
| IE2 | Decision Intelligence | 8002 | Runs hard rules + CatBoost model, produces HOLD/MARKDOWN/PROMOTE/CLEAR with SHAP explanation |
| IE3 | Campaign Creative | 8003 | Triggered only on PROMOTE — generates Instagram, Facebook, WhatsApp copy using Claude API |

## 2.2 Architecture Flow

Request Flow — Step by Step Step 1: Owner submits SKU list (CSV upload or API call) to EEP on port 8000 Step 2: EEP validates input, checks API key, applies rate limiting (10 req/min) Step 3: EEP calls IE1 — Market Intelligence (3 second timeout) Step 4: IE1 reads competitor prices from database (scraped last night), returns CompetitorSignals Step 5: EEP calls IE2 — Decision Intelligence with SKU features + CompetitorSignals (5 second timeout) Step 6: IE2 runs Hard Rules Engine first (may short-circuit model) Step 7: IE2 runs CatBoost model, computes SHAP values, returns RecommendationResult Step 8: If decision = PROMOTE: EEP calls IE3 — Campaign Creative (8 second timeout) Step 9: IE3 calls Claude API, validates output schema, returns CampaignPackage Step 10: EEP assembles full RecommendationPackage, sets requires_human_approval = true Step 11: Owner reviews in dashboard — Approve / Edit / Reject each recommendation Step 12: Approved decisions logged to audit trail. Never actioned without human approval.

## 2.3 The 4 Decisions

| Decision | Color | Meaning | When It Fires |
| --- | --- | --- | --- |
| HOLD | Grey | Keep current price, do nothing | Selling well, stock healthy, competitively priced, season is right |
| MARKDOWN | Orange | Reduce price to stimulate sales | Competitor cheaper, product aging, season ending, sales slowing |
| PROMOTE | Green | Run active marketing campaign | Season perfect, stock healthy, margins good, demand rising |
| CLEAR | Red | Sell at any price, move stock now | 90+ days unsold, season over, new model released, dead stock |

# 3. Data Architecture

## 3.1 Overview — Two Types of Data

The system uses two fundamentally different data types that must never be confused:

| Type | What It Is | Source | Used For |
| --- | --- | --- | --- |
| Internal Data | Your own shop data — what you own, what sold, what you paid | Owner uploads via CSV or dashboard | ML model training + decision making |
| External Data | Competitor prices, availability, sale events | IE1 scrapes nightly from public websites | Competitor signal generation for IE1 |

## 3.2 The 8 Database Tables

### Table 1 — products

Master catalog of every product in the owner's inventory across multiple sportswear brands. Foundation of the entire system.

| Column | Type | Example | Purpose |
| --- | --- | --- | --- |
| sku_id | VARCHAR PK | SKU-001 | Unique identifier for every product |
| product_name | VARCHAR | Nike Phantom GX II Elite | Display name |
| model_code | VARCHAR | FJ2559-400 | Official article/model code when available — strongest exact-match key |
| category | VARCHAR | running_shoes | Product category for seasonal logic |
| sport_type | VARCHAR | running | Sport: running/training/lifestyle/football |
| collection_type | VARCHAR | core | core / seasonal / collab / limited |
| cost_price | DECIMAL | 90.00 | What the owner paid per unit |
| retail_price | DECIMAL | 180.00 | Current selling price |
| season | VARCHAR | SS25 | Season code: SS25 / AW24 etc. |
| launch_date | DATE | 2024-09-01 | When product first went on sale |
| gender_target | VARCHAR | unisex | men / women / kids / unisex |
| colorway | VARCHAR | Core Black/Carbon | Official colorway name |
| is_active | BOOLEAN | true | Is this still being sold? |
| brand | VARCHAR | Nike | Primary brand used in matching and reporting |

### Table 2 — inventory

Daily snapshot of stock levels. Updated every day. Critical for days_of_supply calculation.

| Column | Type | Example | Purpose |
| --- | --- | --- | --- |
| sku_id | VARCHAR FK | SKU-001 | Links to products table |
| date | DATE | 2024-11-08 | Date of this snapshot |
| warehouse_qty | INTEGER | 38 | Units in warehouse |
| store_qty | INTEGER | 12 | Units on shop floor |
| total_qty | INTEGER | 50 | Total available units |
| days_of_supply | DECIMAL | 41.5 | total_qty / avg_daily_sales — how many days of stock remain |
| reorder_triggered | BOOLEAN | false | Has reorder been placed? |
| low_stock_flag | BOOLEAN | false | True if total_qty < 15 |

### Table 3 — sales

Every sale transaction recorded daily per SKU. Primary source for velocity features.

| Column | Type | Example | Purpose |
| --- | --- | --- | --- |
| sku_id | VARCHAR FK | SKU-001 | Which product sold |
| date | DATE | 2024-11-08 | Sale date |
| units_sold | INTEGER | 3 | Units sold this day |
| gross_revenue | DECIMAL | 539.97 | Revenue before returns |
| discount_pct_applied | DECIMAL | 0.00 | Discount applied (0.20 = 20%) |
| channel | VARCHAR | online | online / instore |
| returns_count | INTEGER | 0 | Returns on this day for this SKU |
| net_revenue | DECIMAL | 539.97 | Revenue after returns |

### Table 4 — traffic

Daily web traffic per SKU. Conversion rate signals indicate demand health.

| Column | Type | Example | Purpose |
| --- | --- | --- | --- |
| sku_id | VARCHAR FK | SKU-001 | Which product page |
| date | DATE | 2024-11-08 | Date |
| page_views | INTEGER | 450 | Total product page visits |
| unique_visitors | INTEGER | 310 | Distinct visitors |
| add_to_cart | INTEGER | 67 | Added to cart count |
| purchases | INTEGER | 3 | Actual purchases |
| conversion_rate | DECIMAL | 0.0067 | purchases / page_views |
| avg_session_duration | INTEGER | 142 | Seconds spent on page |

### Table 5 — competitor_prices

Scraped competitor data stored nightly by the background scraper job. This is what IE1 reads at request time — NEVER scraped live during a request.

| Column | Type | Example | Purpose |
| --- | --- | --- | --- |
| id | INTEGER PK | 1 | Row identifier |
| sku_id | VARCHAR FK | SKU-001 | SportEdge product this matches |
| model_code | VARCHAR | FJ2559-400 | Article/model code used for exact matching when available |
| competitor_name | VARCHAR | MikeSport | Which competitor |
| competitor_price | DECIMAL | 165.00 | Their current price |
| competitor_sale_price | DECIMAL | NULL | Their sale price if on sale |
| is_on_sale | BOOLEAN | false | Are they running a discount? |
| discount_pct | DECIMAL | 0.00 | Their discount depth |
| availability | VARCHAR | in_stock | in_stock / low_stock / out_of_stock |
| scraped_at | TIMESTAMP | 2024-11-08 02:15 | When this data was collected |
| url | VARCHAR | https://... | Product page URL scraped |
| data_valid | BOOLEAN | true | Did scrape succeed? |
| match_level | VARCHAR | exact | exact / description / category |
| match_confidence | DECIMAL | 0.93 | Confidence score for the selected match |

### Table 6 — features

Pre-computed ML feature matrix. Generated weekly by the ML pipeline. CatBoost reads from here directly.

| Column Group | Columns Included |
| --- | --- |
| Identity | sku_id, week_start, brand |
| Sales Velocity | units_sold_7d, units_sold_30d, velocity_ratio (7d/30d), revenue_7d, revenue_30d, revenue_trend_slope |
| Inventory | days_of_supply, stock_coverage_ratio, stockout_risk_score, total_qty, inventory_vs_median |
| Pricing & Margin | current_margin_pct, discount_depth_last_30d, days_since_last_discount, days_at_current_price, markdown_recency_flag |
| Demand | page_views_7d, conversion_rate_7d, add_to_cart_rate_7d, traffic_trend_7d, revenue_per_view |
| Lifecycle | days_since_launch, season_sell_through_pct, product_age_days_global, collection_type_encoded |
| Competitor (from IE1) | price_gap_pct, competitors_on_sale_count, competitor_min_price, data_freshness_hours, competitor_confidence, best_match_level_score |
| Calendar | days_to_black_friday, days_to_january_sale, days_to_football_season, season_alignment_score |
| Campaign | days_since_last_campaign, last_campaign_roas, has_active_campaign |
| Label | decision (HOLD/MARKDOWN/PROMOTE/CLEAR) |

### Table 7 — recommendations

Every recommendation the system ever generated, permanently stored for audit trail, confidence decay, and human approval tracking.

| Column | Purpose |
| --- | --- |
| recommendation_id | Unique identifier for each recommendation |
| sku_id | Which product |
| recommendation | HOLD / MARKDOWN / PROMOTE / CLEAR |
| confidence | Model confidence 0.0 to 1.0 |
| explanation | Plain English reason (generated by IE3 or template) |
| rule_override | Which hard rule fired if any (null if model decided) |
| suggested_price | Recommended price after action |
| margin_after_action | Projected margin if actioned |
| shap_top5 | JSON: top 5 SHAP features that drove the decision |
| generated_at | When recommendation was created |
| expires_at | generated_at + 72 hours (confidence decay applied after) |
| approved_by | Merchant user ID who actioned it |
| approved_at | When human actioned it |
| action_taken | approved / edited / rejected / snoozed |
| merchant_note | Any comment the owner added |
| fallback_used | Was ML model unavailable, fallback HOLD returned? |

### Table 8 — campaigns

All campaign creative generated by IE3, linked to recommendations. Stored before merchant approval.

| Column | Purpose |
| --- | --- |
| campaign_id | Unique identifier |
| recommendation_id | Links to recommendations table |
| sku_id | Which product |
| headline | Max 60 characters — primary headline |
| subheadline | Max 100 characters |
| ad_copy_short | Max 150 characters — for paid ads |
| ad_copy_long | Max 400 characters — for email/website |
| instagram_post | Full caption with hashtags, max 300 chars |
| facebook_post | Full post text, max 500 chars |
| whatsapp_message | Short broadcast message, max 200 chars |
| cta_primary | Primary call to action, max 25 chars |
| cta_secondary | Secondary CTA, max 25 chars |
| tone_used | urgent / aspirational / value_focused |
| prompt_version | Which IE3 prompt version generated this |
| generation_confidence | LLM output quality score 0.0-1.0 |
| fallback_used | True if template fallback was used |
| generated_at | Timestamp |

# 4. Data Collection & Web Scraping

## 4.1 The Two-Layer Data Strategy

The system uses two completely separate data collection strategies — one for historical training data, one for real-time competitor intelligence.

| Layer | What | When | How | Stored In |
| --- | --- | --- | --- | --- |
| Layer 1 — Historical | 12 months of your shop sales, inventory, traffic | Once at setup, then daily updates | Owner uploads CSV exports from POS system | products, inventory, sales, traffic tables |
| Layer 2 — Competitor | Daily competitor prices from 6 Lebanese retailers | Every night at 2am (background job) | Retailer-specific scrapers + 3-level matching pipeline | competitor_prices table |

## 4.2 Competitor Retailers to Scrape (Unique Websites Only)

| Retailer | Website | Brands visible on site | Scraping method & notes |
| --- | --- | --- | --- |
| adidas Lebanon | adidas.com.lb | Adidas footwear, apparel, accessories | Official catalog; price, sale, availability |
| MikeSport Lebanon | lb.mikesport.com | Adidas, Nike, ON, NB, Asics, UA, Puma, TNF, more | Shopify catalog; strong overlap; price, sale, category |
| Tchooz Shoes | tchoozshoes.com | Puma, New Balance, Adidas, On | Shopify catalog; strong Puma overlap |
| ShoesWorld Lebanon | shoesworldlb.com | Nike, Adidas, Puma, NB, Hoka, On, Asics | Football/running catalog; price and stock pages |
| CitySport | citysport-lb.com | Adidas, Nike | Premium boots/sneakers; sale monitoring |
| KIX Lebanon | kixlb.com | Nike, Adidas, Jordan, New Balance | Shopify sneaker catalog; brand counts visible |

## 4.3 How Product Matching Works

Three-Level Matching Strategy Level 1 — EXACT MATCH Use when the same brand + same article/model code/GTIN or an exact normalized title appears across sites. Examples: HQ4202, FJ2559-400, Copa Pure III Elite FG. Confidence: 0.95-1.00 Use for direct price gap decisions and one-to-one competitor tables. Level 2 — DESCRIPTION MATCH Use when exact code is missing but brand, title tokens, gender, sport, silhouette, and color cues strongly align. Method: normalized titles + fuzzy string score + attribute overlap + embedding similarity. Confidence: 0.70-0.94 Use for likely same-model or near-same listings. Level 3 — CATEGORY MATCH Use when the same item cannot be paired directly, but comparable pressure still matters. Method: same category + brand or target segment + price band + sport/use-case. Confidence: 0.40-0.69 Use only for market pressure, sale intensity, and category-level promo decisions — not for direct one-to-one markdown math. Matching rule: IE1 always prefers EXACT over DESCRIPTION over CATEGORY. Every signal carries its match_level and confidence into IE2.

## 4.4 Scraping Architecture

CRITICAL RULE: Never scrape live during a user request. All scraping happens in the background.

Nightly Scraper Job — Runs at 2am Every Night 1. Load all active products from products table (brand, model_code if present, title, category, gender) 2. For each product, query each of the 6 Lebanese competitor sites 3. Attempt matching in order: EXACT -> DESCRIPTION -> CATEGORY 4. Extract: current price, sale price, is_on_sale, availability, matched URL, and match confidence 5. Store results in competitor_prices table with scraped_at = now() 6. Decrease confidence for stale data or low-confidence category matches 7. Typical overnight volume: 500 SKUs x 6 retailers = 3,000 core product checks, plus targeted search/result-page fetches 8. With queueing and cached sessions, this completes comfortably overnight; demo always runs from stored data, not live scrapes

## 4.5 Scraping Code — Core Implementation

Using Apify for reliable scraping with anti-bot protection handled automatically:

# services/market_intelligence/scraper.py

import httpx, asyncio

from datetime import datetime

RETAILERS = ['adidas_lb', 'mikesport_lb', 'tchooz', 'shoesworld', 'citysport', 'kix']

MATCH_LEVELS = ['EXACT', 'DESCRIPTION', 'CATEGORY']

async def scrape_retailer_candidates(product: dict, retailer: str):

search_url = build_search_url(product, retailer)

async with httpx.AsyncClient() as client:

response = await client.get(search_url, timeout=30.0)

return parse_candidates(response.text, retailer)

def choose_best_match(product: dict, candidates: list):

return match_exact_or_description_or_category(product, candidates)

async def nightly_scrape_all(products: list):

tasks = []

for product in products:

for retailer in RETAILERS:

tasks.append(scrape_retailer_candidates(product, retailer))

await asyncio.sleep(0.25)  # respect rate limits

results = await asyncio.gather(*tasks, return_exceptions=True)

await store_match_results(results)

## 4.6 Scraping Cost & Free Tier Strategy

| Tool | Free Tier | Paid Tier | Recommendation |
| --- | --- | --- | --- |
| Playwright (DIY) | Free forever | Free (just server cost) | Best for Shopify/React Lebanese catalogs and exact DOM selectors |
| Apify | $5 credits/month (~500 runs) | $49/month (50,000 runs) | Good for scheduling, orchestration, and proxy handling |
| ScraperAPI | 1,000 calls/month | $49/month (100,000 calls) | Good fallback when a site adds bot protection or rate limits |
| SerpAPI | 100 calls/month | $50/month (5,000 calls) | Optional backup for search-based discovery of missing model pages |

Cost Strategy for Your Project Development phase: start with 50-100 representative SKUs and all 6 Lebanese sites using free/self-hosted tools. Demo day: Pre-scrape the full monitored catalog the day before and cache matches + competitor snapshots in Postgres. Demo runs from database — never live scraping during demo. Zero risk of site timeouts. Production: 500 active SKUs x 6 sites is a realistic overnight workload for Playwright + Apify orchestration. Total scraping cost: near $0 in development; low monthly infra/proxy cost in production depending on refresh frequency.

## 4.7 Fallback When Scraping Fails

| Scenario | IE1 Confidence Score | Action Taken |
| --- | --- | --- |
| Fresh data (scraped < 6 hours ago) | 1.0 — Full confidence | Use live competitor signals normally |
| Slightly stale (6-24 hours) | 0.7 — Reduced confidence | Use cached data, flag as slightly stale |
| Very stale (24-48 hours) | 0.4 — Low confidence | Use cached data, warn merchant |
| No data (48+ hours or failed) | 0.2 — Minimal confidence | Use neutral signals (price_gap = 0) |

# 5. IE1 — Market Intelligence Service

## 5.1 What IE1 Does

IE1 is the competitor intelligence brain. It reads the nightly-scraped competitor data from Lebanese retailer sites, runs the 3-level matching cascade (exact, description, category), computes meaningful signals from it, applies confidence scoring, and returns a structured CompetitorSignals object that IE2 uses as input features.

## 5.2 Input & Output Schemas

### Request — CompetitorAnalysisRequest

class CompetitorAnalysisRequest(BaseModel):

sku_id: str

brand: str                # e.g. Adidas / Nike / Puma

model_code: Optional[str] # e.g. HQ4202 or FJ2559-400 if available

product_name: str

category: str             # running_shoes / sportswear / etc

sport_type: str           # running / training / lifestyle

retail_price: float       # your current price

cost_price: float         # your cost

season: str               # SS25 / AW24

### Response — CompetitorSignals

class CompetitorSignals(BaseModel):

sku_id: str

competitor_min_price: float         # cheapest competitor

competitor_avg_price: float         # average competitor price

price_gap_pct: float                # (your_price - min_comp) / your_price

competitors_on_sale_count: int      # how many are discounting

cheapest_competitor_name: str

best_match_level: str               # EXACT / DESCRIPTION / CATEGORY

seasonality_alignment_score: float  # 0.0 to 1.0

calendar_event_proximity_days: int  # days to next major event

next_calendar_event: str            # e.g. BLACK_FRIDAY

data_freshness_hours: float

confidence_score: float             # blend of freshness + match quality

fallback_used: bool

fallback_reason: Optional[str]

timestamp: datetime

## 5.3 Seasonality Alignment Score

IE1 computes how well the current date aligns with each product category's peak selling season. This becomes a powerful ML feature.

| Category | Peak Months (Score 1.0) | Shoulder (Score 0.6) | Off-Season (Score 0.1) |
| --- | --- | --- | --- |
| Running Shoes | March-May, September-October | January, February, November | June-August, December |
| Football Boots | August-December, January-May | June, July | N/A (always active) |
| Training/Gym | January, September-October | February-April, November | June-August |
| Lifestyle Sneakers | April-July | August-October, March | November-February |
| Sportswear/Activewear | January, September-October | March-May, November | June-August |
| Outdoor/Trail | April-September | October, March | November-February |

## 5.4 Calendar Event Proximity

IE1 always knows how many days until the next major retail event. This creates urgency signals for the ML model.

| Event | Typical Date | Impact on Recommendations |
| --- | --- | --- |
| Black Friday | Last Friday of November | HOLD prices from Nov 1-20, then MARKDOWN aggressively on BF week |
| January Sale | December 26 - January 15 | CLEAR all Autumn/Winter stock, PROMOTE gym/fitness items |
| Back to School | August 15 - September 10 | PROMOTE training shoes and kit, full price window |
| Football Season Start | August 1-15 | PROMOTE football boots at full price |
| Valentine's Day | February 14 (week before) | PROMOTE lifestyle sneakers as gifts |
| Summer Sale | July 1-31 | MARKDOWN non-summer stock, CLEAR old colorways |
| Spring Launch | March 1-15 | CLEAR winter stock, PROMOTE new spring arrivals |
| Prime Day (if applicable) | Mid-July | MARKDOWN to compete with Amazon deals |

# 6. IE2 — Decision Intelligence Service

## 6.1 The Decision Process — Step by Step

- Hard Rules Engine runs FIRST — may short-circuit the model entirely

- Feature Engineering — compute all 32 features from raw data

- CatBoost Model Inference — produces probability scores for all 4 classes

- Rule-Model Reconciliation — merge rule nudges with model output

- Confidence Check — if confidence < 0.45, return HOLD fallback

- SHAP Computation — explain top 5 features driving the decision

- Plain English Translation — convert SHAP into readable explanation

- Return RecommendationResult

## 6.2 Hard Rules Engine — The 5 Rules

Hard rules run before the ML model and can override it completely. These represent absolute business logic that must never be violated.

RULE 1 — DEAD STOCK CLEAR (blocks model entirely) Condition: days_of_supply > 120 AND season_sell_through_pct < 0.15 AND days_since_launch > 60 Action: Force CLEAR regardless of what the model predicts Reason: This product will never sell at full price again. Clear it now before it becomes worthless. Override strength: ABSOLUTE — model output is ignored Confidence: 100% — this is a hard business fact, not a prediction

RULE 2 — LOW STOCK PROTECTION (blocks specific decisions) Condition: total_qty < 15 OR days_of_supply < 7 Action: Block MARKDOWN and PROMOTE. Allow only HOLD. Reason: Scarcity has value. Never discount what you barely have. Override strength: STRONG — blocks two classes, allows HOLD Exception: CLEAR is still allowed if stock is truly dead

RULE 3 — MARGIN FLOOR PROTECTION (blocks MARKDOWN) Condition: suggested_markdown_price < cost_price * 1.15 Action: Block MARKDOWN. Return HOLD or PROMOTE instead. Reason: Never sell below 15% gross margin. This is the minimum profitable price. Override strength: STRONG — prevents any below-floor markdown Note: The 15% floor is configurable per retailer preferences

RULE 4 — RECENT DISCOUNT PROTECTION (blocks MARKDOWN) Condition: days_since_last_discount < 21 Action: Block MARKDOWN. Reason: Double-discounting within 3 weeks destroys brand perception and signals desperation. Override strength: STRONG — enforces minimum time between markdowns Note: 21 days is configurable

RULE 5 — CALENDAR EVENT NUDGE (influences model, not override) Condition: calendar_event_proximity_days <= 14 AND stock > 30 days supply AND margin > 35% Action: Add positive nudge toward PROMOTE or HOLD (not toward MARKDOWN) Reason: Major event approaching = do not discount now, promote instead Override strength: SOFT — adds signal, does not force a decision Example: 10 days before Black Friday, nudge away from markdown

## 6.3 The 32 ML Features — Complete List

| Group | Feature Name | Calculation | Business Meaning |
| --- | --- | --- | --- |
| Sales | units_sold_7d | SUM(units_sold) last 7 days | Short-term sales rate |
| Sales | units_sold_30d | SUM(units_sold) last 30 days | Medium-term sales rate |
| Sales | velocity_ratio | units_7d / (units_30d/4) | Accelerating or decelerating? |
| Sales | revenue_7d | SUM(net_revenue) last 7 days | Recent revenue contribution |
| Sales | revenue_trend_slope | Linear regression on 7 daily revenues | Revenue direction |
| Inventory | days_of_supply | total_qty / avg_daily_sales | Weeks of stock remaining |
| Inventory | stock_coverage_ratio | days_of_supply / 30 | Normalized stock health |
| Inventory | stockout_risk_score | 1 if days_of_supply < 14 else 0 | Binary danger flag |
| Inventory | inventory_vs_median | total_qty / category_median_qty | Above/below average? |
| Pricing | current_margin_pct | (retail - cost) / retail | Profit margin today |
| Pricing | discount_depth_last_30d | Max discount applied in 30 days | Recent discount history |
| Pricing | days_since_last_discount | Days since last price reduction | Discount recency |
| Pricing | days_at_current_price | Days since price last changed | Price staleness |
| Pricing | markdown_recency_flag | 1 if days_since_discount < 21 | Binary recent discount |
| Demand | page_views_7d | SUM(page_views) last 7 days | Interest level |
| Demand | conversion_rate_7d | purchases_7d / views_7d | Purchase intent ratio |
| Demand | add_to_cart_rate_7d | carts_7d / views_7d | Consideration ratio |
| Demand | traffic_trend_7d | Slope of daily views last 7 days | Interest growing or shrinking? |
| Demand | revenue_per_view | revenue_7d / views_7d | Value per visitor |
| Lifecycle | days_since_launch | today - launch_date | Product age |
| Lifecycle | season_sell_through_pct | units_sold_season / initial_stock | Season progress |
| Lifecycle | colorway_age_days | days since colorway release by Adidas globally | days since global release or first observed release |
| Competitor | price_gap_pct | (your_price - comp_min) / your_price | How overpriced vs market? |
| Competitor | competitors_on_sale_count | COUNT where is_on_sale = true | Market discounting pressure |
| Competitor | best_match_level_score | Encoded: EXACT=1.0, DESCRIPTION=0.7, CATEGORY=0.4 | Matching reliability |
| Competitor | competitor_confidence | IE1 blended score from freshness + match quality | How reliable is this signal? |
| Calendar | seasonality_alignment_score | Category peak month alignment 0-1 | Is season right? |
| Calendar | days_to_next_event | Days to Black Friday / Jan Sale / etc. | Event proximity |
| Calendar | days_to_football_season | Days to next football season start | Sport-specific timing |
| Campaign | days_since_last_campaign | Days since last PROMOTE decision actioned | Promotion recency |
| Campaign | has_active_campaign | 1 if campaign running now | Currently being promoted? |
| Campaign | last_campaign_roas | Return on ad spend from last campaign | Historical campaign effectiveness |

## 6.4 CatBoost Model Training

### Why CatBoost?

- Specifically designed for tabular data (rows and columns — exactly your data format)

- Handles categorical features (category, sport_type, season) natively without encoding

- Produces calibrated probability scores — essential for confidence metric

- Fully explainable via SHAP values — required for your explainability requirement

- Trains fast on small-medium datasets (12 months x 1000 SKUs = manageable)

- Used by Booking.com, Yandex, and major retailers for exactly this type of problem

### Training Configuration

from catboost import CatBoostClassifier

model = CatBoostClassifier(

iterations=500,

learning_rate=0.05,

depth=6,

loss_function='MultiClass',

eval_metric='Accuracy',

cat_features=['category', 'sport_type', 'collection_type', 'season'],

class_weights={0: 1.0, 1: 1.5, 2: 1.3, 3: 2.0},  # weight CLEAR higher

early_stopping_rounds=50,

random_seed=42

)

# TIME-BASED SPLIT — no data leakage

# Train: weeks 1-36 (9 months)

# Val:   weeks 37-44 (2 months)

# Test:  weeks 45-52 (2 months)

### Model Promotion Criteria

A new model is only promoted to production when ALL of these thresholds pass:

| Metric | Threshold | Why This Threshold |
| --- | --- | --- |
| Overall Accuracy | >= 0.80 | Minimum acceptable decision quality |
| Macro F1 Score | >= 0.75 | Must perform well across all 4 classes equally |
| CLEAR Recall | >= 0.88 | Safety critical — must catch almost all dead stock |
| HOLD Precision | >= 0.80 | Avoid false holds that delay needed actions |
| No single class F1 | >= 0.50 | No class can be completely ignored |
| vs Baseline improvement | >= +0.10 macro F1 | Must beat the simple rule baseline by 10pp |

## 6.5 SHAP Explainability

After every CatBoost inference, SHAP values are computed and translated into plain English for the merchant.

Example SHAP Output — Translated to Plain English Decision: MARKDOWN (Confidence: 74%) Top 5 Reasons: 1. price_gap_pct = 0.11 (+0.34) — You are 11% more expensive than the cheapest Lebanese match today 2. velocity_ratio = 0.51 (+0.28) — Sales have slowed by 49% compared to last month 3. competitors_on_sale_count = 3 (+0.21) — 3 of the 6 tracked Lebanese retailers are discounting this item or a close substitute 4. days_at_current_price = 45 (+0.18) — Price unchanged for 45 days while the market has moved 5. best_match_level = EXACT (+0.12) — The recommendation is supported by a confirmed one-to-one competitor match

# 7. IE3 — Campaign Creative Service

## 7.1 When IE3 Is Triggered

IE3 is only called when IE2 returns decision = PROMOTE and the merchant has not already been shown campaign creative for this SKU in the last 7 days. This keeps API costs controlled.

## 7.2 The PromotionBrief Schema

class PromotionBrief(BaseModel):

sku_id: str

product_name: str               # Nike Phantom GX II Elite

category: str                   # running_shoes

sport_type: str                 # running

retail_price: float             # 180.00

discount_pct: Optional[float]   # 0.20 if markdown + promote

key_features: List[str]         # ['Boost cushioning', 'Primeknit upper']

target_audience: str            # 'runners, men and women 20-40'

urgency_level: Literal['low', 'medium', 'high']

stock_remaining: int            # 47 units

season: str                     # SS25

calendar_event: Optional[str]   # 'Back to School'

brand: str                     # e.g. Adidas / Nike / Puma

## 7.3 System Prompt for Campaign Generation

IE3 System Prompt (Version 1.0) You are a retail copywriter for SportEdge, a Lebanese multi-brand sportswear retailer. Generate campaign creative that is specific, benefit-driven, and sounds human — never generic. Always focus on the product's actual features, brand, and the customer's athletic goals. Never imply exclusive official-brand claims unless they are present in the input. Never use placeholder text. Never use generic phrases like 'amazing quality' or 'great value'. Tone rules: - urgency=high: Use scarcity and time pressure ('Only 12 left', 'This week only') - urgency=medium: Aspirational and motivational ('Built for your strongest session') - urgency=low: Value and quality focused ('Performance that lasts') Output ONLY valid JSON matching the CampaignPackage schema. No preamble. No markdown.

## 7.4 CampaignPackage Output Schema

class CampaignPackage(BaseModel):

sku_id: str

headline: str                      # max 60 chars

subheadline: str                   # max 100 chars

ad_copy_short: str                 # max 150 chars

ad_copy_long: str                  # max 400 chars

instagram_post: str                # max 300 chars, includes hashtags

facebook_post: str                 # max 500 chars

whatsapp_broadcast: str            # max 200 chars

cta_primary: str                   # max 25 chars

cta_secondary: str                 # max 25 chars

tone_used: str

prompt_version: str

generation_confidence: float

fallback_used: bool

## 7.5 Schema Validation & Fallback

| Scenario | Action Taken |
| --- | --- |
| Valid JSON, all schema checks pass | Return CampaignPackage directly |
| Invalid JSON or schema failure on first attempt | Retry once with stricter prompt instructing JSON only |
| Second attempt also fails | Use safe template from ml_pipeline/prompts/templates/ |
| Template used | Set fallback_used=true, generation_confidence=0.3 |

## 7.6 Prompt Version Tracking

All prompt versions are tracked in ml_pipeline/prompts/versions.json. Every generation logs which version was used, enabling LLMOps analysis of which prompts produce better copy.

# versions.json structure

{

'versions': [

{

'version_id': 'v1.0',

'prompt_hash': 'sha256:abc123...',

'created_at': '2024-11-01',

'description': 'Initial prompt, all categories',

'active': true,

'performance_notes': 'Baseline version'

}

]

}

# 8. EEP — External Endpoint Orchestrator

## 8.1 Endpoints

| Method | Endpoint | Description | Rate Limit |
| --- | --- | --- | --- |
| POST | /recommend/{sku_id} | Single SKU recommendation | 10/min per API key |
| POST | /recommend/batch | Up to 50 SKUs in one call | 5/min per API key |
| POST | /upload/csv | Upload product CSV for batch processing | 2/min per API key |
| GET | /recommendations | List all pending recommendations | 30/min |
| GET | /status/{sku_id} | Single recommendation with decay applied | 30/min |
| PATCH | /review/{sku_id} | Approve / Edit / Reject a recommendation | 20/min |
| GET | /health | Service health check | Unlimited |
| GET | /metrics | Prometheus metrics endpoint | Unlimited |

## 8.2 Circuit Breaker Logic

| Service | Timeout | Failure Threshold | Fallback Behavior |
| --- | --- | --- | --- |
| IE1 | 3 seconds | 3 failures in 60 seconds | Use neutral competitor signals (price_gap=0, confidence=0.2) |
| IE2 | 5 seconds | 3 failures in 60 seconds | Return HOLD with reason='orchestrator_fallback' |
| IE3 | 8 seconds | 3 failures in 60 seconds | Return recommendation without campaign creative, add note |

## 8.3 Confidence Decay

Recommendations expire over time. The EEP recalculates effective_confidence on every status check.

def calculate_effective_confidence(original_confidence, generated_at):

hours_elapsed = (datetime.now() - generated_at).total_seconds() / 3600

decay_factor = max(0.3, 1.0 - (hours_elapsed / 72) * 0.5)

effective = original_confidence * decay_factor

needs_refresh = effective < 0.40 or hours_elapsed > 72

return effective, needs_refresh

## 8.4 The RecommendationPackage Response

class RecommendationPackage(BaseModel):

sku_id: str

product_name: str

recommendation: str                    # HOLD/MARKDOWN/PROMOTE/CLEAR

confidence: float                      # 0.0 to 1.0

effective_confidence: float            # after decay applied

explanation: str                       # plain English reason

shap_explanation: List[SHAPFeature]   # top 5 features

rule_override: Optional[RuleOverride] # if hard rule fired

competitor_signals: CompetitorSignals

suggested_price: Optional[float]      # if MARKDOWN

margin_after_action: float

campaign_creative: Optional[CampaignPackage]  # if PROMOTE

requires_human_approval: bool = True   # ALWAYS True, hardcoded

freshness_score: float

needs_refresh: bool

processing_time_ms: int

generated_at: datetime

service_versions: dict

# 9. ML Pipeline & MLflow

## 9.1 Pipeline Overview

| Stage | Script | What It Does |
| --- | --- | --- |
| 1. Feature Generation | ml_pipeline/features/engineer.py | Reads all 4 internal tables, computes 32 features per SKU per week, outputs features.csv |
| 2. Schema Validation | ml_pipeline/features/validate.py | Checks feature ranges, null rates, label distribution using pandera |
| 3. Model Training | ml_pipeline/training/train.py | Trains CatBoost, logs params + metrics + artifacts to MLflow |
| 4. Baseline Comparison | ml_pipeline/evaluation/compare.py | Computes baseline rule model, generates comparison charts |
| 5. Model Promotion | ml_pipeline/evaluation/promote.py | Checks thresholds, promotes if passing, logs decision |
| 6. Category Analysis | ml_pipeline/evaluation/by_category.py | Slices test set by product category, reports per-category metrics |

## 9.2 MLflow Tracking — What Gets Logged

| Type | What Is Logged |
| --- | --- |
| Parameters | n_estimators, learning_rate, depth, class_weights, train_weeks, val_weeks |
| Metrics | accuracy, macro_f1, per_class_f1 (all 4), CLEAR_recall, HOLD_precision, baseline_macro_f1 |
| Artifacts | confusion_matrix.png, feature_importance.png, classification_report.txt, shap_summary.png |
| Model | catboost model artifact registered in Model Registry as 'stylepulse-decision-model' |
| Promotion Log | promotion_decision.json: passed/failed thresholds, reason, timestamp |

## 9.3 Comparison Against Baseline

Every training run compares against a simple rule-based baseline (what a manual merchant would do):

Baseline Rule Logic IF days_of_supply > 90: recommend MARKDOWN IF days_of_supply < 14: recommend HOLD IF sell_through_pct > 0.50 AND stock > 30 days: recommend PROMOTE ELSE: recommend HOLD Note: Baseline ignores competitor data, seasonality, margin, and campaign history entirely.

| Metric | Expected Baseline | Expected CatBoost | Minimum Improvement |
| --- | --- | --- | --- |
| Macro F1 | 0.52-0.58 | 0.78-0.85 | +0.20 or more |
| CLEAR Recall | 0.55-0.65 | 0.88-0.94 | +0.23 or more |
| MARKDOWN Precision | 0.45-0.55 | 0.75-0.82 | +0.20 or more |
| PROMOTE F1 | 0.40-0.50 | 0.78-0.85 | +0.28 or more |

# 10. Review Interface — Merchant Dashboard

## 10.1 Design Principles

- Simple enough for a non-technical shop owner to use without training

- Decisions presented as an action list, not an analytics dashboard

- Every recommendation explained in plain English — no ML jargon

- Approve/Edit/Reject available for every recommendation

- Full audit trail of every decision ever made

- Mobile-responsive — owner may use on phone in the store

## 10.2 The Weekly Action List — Main Screen

What the Owner Sees Every Monday Morning URGENT — ACT TODAY (Red badge): 2 products • Nike Phantom GX II Elite — MARKDOWN — CitySport is cheaper and sell-through slowed • Adidas Copa Pure III Elite — CLEAR — 96 days unsold, football peak window passed PROMOTE THIS WEEK (Green badge): 3 products • ON Cloudmonster — PROMOTE — running demand rising and margins healthy • Adidas Samba OG — PROMOTE — demand rising ahead of a high-traffic weekend • Puma Palermo — PROMOTE — competitor stock is thinning and category interest is up HOLD — DO NOTHING (Grey badge): Rest of inventory Collapsed by default. Expand to see all.

## 10.3 Recommendation Detail Modal

Clicking any product opens the detail view with:

- Full plain English explanation with numbered SHAP reasons

- Competitor price comparison table (who is cheaper/same/more expensive)

- Price history chart for this SKU over last 90 days

- Confidence bar with decay indicator (freshness warning if > 24h old)

- Margin simulation slider — drag markdown % and see real-time margin impact

- Campaign creative preview (only if PROMOTE) — all copy variants ready to copy

- Approve / Edit / Skip buttons with optional merchant note

- Previous decisions on this SKU (audit trail)

## 10.4 Margin Simulation Slider

When a MARKDOWN is recommended, the owner can adjust the discount percentage and see the impact in real time before approving:

Margin Simulator — Example for Adidas Ultraboost 22 Cost price: $90.00 Current retail: $150.00 Current margin: 40.0% Drag slider: [-------¦----------] Current: 20% markdown At 20% off ($120.00): Margin: 25.0% ¦ Units needed to clear stock: est. 18 days ¦ Revenue vs full price: -$540 At 30% off ($105.00): Margin: 14.3% ¦ Units needed to clear stock: est. 11 days ¦ Revenue vs full price: -$1,350 Margin floor warning: Do not go below $103.50 (15% minimum margin)

## 10.5 Approve / Edit / Reject Flow

| Action | What Happens |
| --- | --- |
| Approve | Decision logged with timestamp + user_id. If PROMOTE, copy sent to clipboard. Inventory flagged as actioned. |
| Edit | Owner changes markdown % or selects different recommendation. New decision logged as 'edited'. Original model decision also saved. |
| Reject | Decision logged as rejected with optional reason. SKU goes back to HOLD until next weekly run. |
| Snooze | Re-queue for review in 3 days without logging a decision. Useful when owner wants to think about it. |

# 11. Testing Strategy

## 11.1 Test Pyramid

| Layer | Type | Count | Location | Runs When |
| --- | --- | --- | --- | --- |
| Unit Tests | Test individual functions in isolation | 80+ tests | tests/unit/ | On every commit |
| Integration Tests | Test services working together | 20+ tests | tests/integration/ | On every PR |
| Golden Scenarios | 6 fixed scenarios that must always pass | 6 scenarios | tests/integration/golden/ | On every PR |
| E2E Tests | Full system test against live deployed endpoint | 5+ tests | tests/e2e/ | After deployment |
| Regression Tests | Compare new model vs previous model on test set | Automated | ml_pipeline/evaluation/ | After each training run |

## 11.2 The 6 Golden Scenarios

These are the most important tests in the project. They must ALWAYS pass regardless of any code changes.

| Scenario | Input Conditions | Expected Output | Why It Matters |
| --- | --- | --- | --- |
| 1. Dead Stock Always Clears | days_of_supply=150, sell_through=0.08, season=AW23 (old) | recommendation=CLEAR, rule_override=DEAD_STOCK | Safety critical — must never miss dead stock |
| 2. Low Margin Blocks Markdown | current_margin=0.12 (below 15% floor) | recommendation != MARKDOWN, rule_override=MARGIN_FLOOR | Financial protection — never sell at loss |
| 3. Low Stock Blocks Promotion | total_qty=8 (below 15) | recommendation=HOLD, rule_override=LOW_STOCK | Scarcity protection — never discount scarce items |
| 4. Recent Discount Blocks Markdown | days_since_last_discount=14 (below 21) | recommendation != MARKDOWN, rule_override=RECENT_DISCOUNT | Brand protection — no double discounting |
| 5. PROMOTE Triggers IE3 | healthy stock, good margin, rising demand | campaign_creative is not None | IE3 integration — creative must be generated |
| 6. Stale Data Degrades Confidence | competitor data 36 hours old | fallback_used=true, confidence < 0.7 | Data freshness — stale signals must be flagged |

## 11.3 Key Unit Tests Per Service

### IE1 Unit Tests

- Happy path: valid request returns CompetitorSignals with confidence >= 0.7

- Missing model code: exact matching is skipped and description/category fallback is used

- Exact match beats description match when both exist

- Low-confidence category matches reduce price-driven recommendation weight

- Timeout simulation: mock httpx TimeoutError, assert fallback activates

- Seasonality: running shoes in March get score > 0.8, in July get score < 0.4

### IE2 Unit Tests

- All 4 hard rules fire correctly with boundary conditions

- CatBoost model returns valid probability distribution (sums to 1.0)

- SHAP values computed and top 5 returned in correct format

- Confidence < 0.45 triggers HOLD fallback with fallback_used=true

- Model inference timeout returns HOLD fallback

- All 4 classes can be returned (model is not degenerate)

### IE3 Unit Tests

- Happy path: valid PromotionBrief returns complete CampaignPackage

- Headline under 60 characters enforced

- Schema validation failure triggers retry

- Two consecutive failures trigger template fallback

- Prompt version is logged for every generation

- urgency=high produces copy with scarcity language

# 12. Docker, Kubernetes & Deployment

## 12.1 Docker Setup

Each of the 4 services has its own Dockerfile. All use multi-stage builds for minimal image size.

# Dockerfile pattern for each service

FROM python:3.11-slim AS builder

WORKDIR /app

COPY requirements.txt .

RUN pip install --no-cache-dir -r requirements.txt --break-system-packages

FROM python:3.11-slim

WORKDIR /app

RUN useradd -m -u 1000 appuser

COPY --from=builder /usr/local/lib/python3.11 /usr/local/lib/python3.11

COPY . .

USER appuser

HEALTHCHECK CMD curl -f http://localhost:8000/health || exit 1

CMD ['uvicorn', 'main:app', '--host', '0.0.0.0', '--port', '8000']

## 12.2 Docker Compose — Full Stack

| Service | Port | Dependencies | Environment Variables |
| --- | --- | --- | --- |
| eep | 8000:8000 | market_intelligence, decision_intelligence, campaign_creative | API_KEY, IE1_URL, IE2_URL, IE3_URL |
| market_intelligence | 8001:8001 | postgres | DATABASE_URL, APIFY_TOKEN |
| decision_intelligence | 8002:8002 | postgres, mlflow | DATABASE_URL, MLFLOW_TRACKING_URI |
| campaign_creative | 8003:8003 | None | ANTHROPIC_API_KEY |
| postgres | 5432:5432 | None | POSTGRES_USER, POSTGRES_PASSWORD, POSTGRES_DB |
| mlflow | 5000:5000 | postgres | DATABASE_URL, ARTIFACT_ROOT |
| prometheus | 9090:9090 | All services | Config via prometheus.yml |
| grafana | 3000:3000 | prometheus | GF_SECURITY_ADMIN_PASSWORD |

## 12.3 Kubernetes Manifests

Kubernetes manifests are required by the course in addition to Docker Compose. All services run in the 'stylepulse' namespace.

| Manifest File | Contents | Key Settings |
| --- | --- | --- |
| Namespace.yaml | stylepulse namespace definition | name: stylepulse |
| eep/Deployment.yaml | EEP deployment config | replicas: 2, resources: 512Mi/500m |
| eep/Service.yaml | EEP service (LoadBalancer) | type: LoadBalancer, port: 80->8000 |
| eep/HPA.yaml | Auto-scaling config | minReplicas: 2, maxReplicas: 8, cpuTarget: 70% |
| ie1/Deployment.yaml | IE1 deployment config | replicas: 2, resources: 256Mi/250m |
| ie2/Deployment.yaml | IE2 deployment config | replicas: 2, resources: 1Gi/1000m (model is large) |
| ie3/Deployment.yaml | IE3 deployment config | replicas: 1, resources: 256Mi/250m |
| Ingress.yaml | Public routing | EEP only exposed. IE1/IE2/IE3 are ClusterIP. |
| Secret.yaml | Secret template | API keys, DB passwords, Anthropic key |
| ConfigMap.yaml | Non-secret config | Service URLs, timeout values, feature flags |

## 12.4 Cloud Deployment Options

| Platform | Cost | Kubernetes Support | Recommendation |
| --- | --- | --- | --- |
| Railway.app | $0-20/month | No (Docker only) | Best for quick demo deployment |
| Render.com | $0-25/month | No (Docker only) | Good free tier, easy setup |
| Fly.io | $0-30/month | Limited | Good balance of simplicity and power |
| Google GKE | $70-150/month | Full Kubernetes | Best if course requires managed K8s |
| AWS EKS | $80-180/month | Full Kubernetes | Alternative to GKE |
| Minikube (local) | Free | Full Kubernetes (local) | Use if professor accepts local K8s demo |

Cost-Saving Strategy Development: Docker Compose locally — completely free. Demo: Deploy EEP + all services to Railway or Render free tier. Kubernetes requirement: Run Minikube locally and screenshot the running cluster. Ask professor: 'Do you need managed cloud K8s or is local Minikube acceptable?' This saves $70-150/month compared to GKE/EKS.

# 13. Monitoring & Observability

## 13.1 Prometheus Metrics Per Service

| Service | Metric Name | Type | What It Measures |
| --- | --- | --- | --- |
| All | http_requests_total | Counter | Request volume by endpoint, status, service |
| All | http_request_duration_seconds | Histogram | Latency — provides p50, p95, p99 |
| All | http_errors_total | Counter | Error count by type and service |
| IE1 | ie1_fallback_rate | Gauge | % of requests using cached/neutral data |
| IE1 | ie1_avg_confidence_score | Gauge | Rolling average confidence across all requests |
| IE1 | ie1_competitor_freshness_hours | Histogram | Age of competitor data being served |
| IE2 | ie2_decision_distribution | Counter | Count of each decision class (HOLD/MARK/PROMO/CLEAR) |
| IE2 | ie2_rule_override_rate | Gauge | % of decisions overridden by hard rules |
| IE2 | ie2_avg_model_confidence | Gauge | Rolling average CatBoost confidence |
| IE2 | ie2_fallback_rate | Gauge | % of requests returning HOLD fallback |
| IE3 | ie3_trigger_rate | Gauge | % of total recommendations that trigger IE3 |
| IE3 | ie3_fallback_rate | Gauge | % of IE3 calls using template fallback |
| IE3 | ie3_schema_validation_failure_rate | Gauge | % of LLM responses failing schema check |
| EEP | eep_approval_rate | Gauge | % of recommendations approved by merchants |
| EEP | eep_stale_recommendation_rate | Gauge | % of recommendations past 72h freshness |

## 13.2 Alerting Rules

| Alert Name | Condition | Severity | Action |
| --- | --- | --- | --- |
| HighErrorRate | error_rate > 5% for 5 minutes | CRITICAL | Page on-call immediately |
| SlowLatency | p95_latency > 2000ms for 5 minutes | WARNING | Investigate IE2 model load |
| HighFallbackRate | ie2_fallback_rate > 20% for 10 minutes | WARNING | Check model availability |
| LowConfidence | ie2_avg_confidence < 0.5 for 15 minutes | WARNING | Consider model retraining |
| StalCompetitorData | ie1_avg_confidence < 0.5 for 1 hour | WARNING | Check scraper job |
| IE3HighFallback | ie3_fallback_rate > 30% for 10 minutes | WARNING | Check Claude API status |
| LowApprovalRate | eep_approval_rate < 30% for 1 day | INFO | Model may need retraining |

## 13.3 Grafana Dashboard Panels

- Panel 1: Requests/sec per service — line chart, last 6 hours

- Panel 2: P50/P95 latency heatmap — all 4 services side by side

- Panel 3: Error rate per service — gauge with red threshold at 5%

- Panel 4: Fallback rates IE1/IE2/IE3 — three gauges

- Panel 5: Decision distribution HOLD/MARKDOWN/PROMOTE/CLEAR — pie chart

- Panel 6: IE2 model confidence over time — line chart with 0.5 threshold line

- Panel 7: Human approval rate — gauge (approved vs rejected ratio)

- Panel 8: IE3 trigger rate — what % of recommendations are PROMOTE

- Panel 9: Competitor data freshness distribution — histogram

- Panel 10: Monthly revenue impact estimate — based on approved decisions

# 14. Security

## 14.1 Security Measures

| Layer | Measure | Implementation |
| --- | --- | --- |
| Authentication | API Key per user | X-API-Key header, validated on every EEP request |
| Rate Limiting | 10 req/min per key, 200/hour global | slowapi middleware on EEP |
| Input Validation | Pydantic v2 strict schemas | All inputs validated before processing |
| Payload Constraints | Max batch size 50 SKUs, max CSV 5MB | EEP enforces at gateway |
| Secret Management | All secrets in environment variables | .env file locally, cloud secrets in production |
| Network Isolation | IE1/IE2/IE3 not publicly exposed | ClusterIP services in K8s, only EEP exposed |
| Human Approval | requires_human_approval hardcoded to true | Cannot be overridden by any API parameter |
| CLEAR Override | CLEAR rule cannot be disabled via API | Hard-coded in rules.py, not configurable |
| Audit Trail | Every decision logged permanently | recommendations table, immutable once written |
| HTTPS | TLS termination at Ingress | Let's Encrypt certificate via cert-manager |

# 15. 7-Week Build Plan — Day by Day

## Week 1 — Foundation & Data

| Day | Task | Output |
| --- | --- | --- |
| Day 1 | Repo setup, folder structure, all stub files, requirements.txt per service | GitHub repo with full structure |
| Day 2-3 | Synthetic data generation — 1200 multi-brand SKUs aligned to the Lebanese retailer landscape, 12 months sales/inventory/traffic | 6 CSV files in data/synthetic/ |
| Day 4 | Label generation — assign HOLD/MARKDOWN/PROMOTE/CLEAR to each SKU-week using rules + simulated competitor pressure | labels.csv with distribution |
| Day 5 | Data validation with pandera, retailer seed list, CSV upload endpoint on EEP, .env.example | Validated data, CSV upload working |

## Week 2 — IE1: Market Intelligence

| Day | Task | Output |
| --- | --- | --- |
| Day 1-2 | IE1 core service — retailer adapters, catalog normalization, 3-level matching, signals computation | IE1 POST /analyze endpoint working |
| Day 3 | Seasonality + calendar signals, match confidence scoring, 3-tier fallback | Full CompetitorSignals with all fields |
| Day 4 | Nightly scraper job with Playwright/Apify orchestration, database storage layer | Background scraper running |
| Day 5 | Prometheus metrics for IE1, full unit test suite including exact/description/category scenarios | IE1 complete and tested |

## Week 3 — IE2: Decision Intelligence + ML

| Day | Task | Output |
| --- | --- | --- |
| Day 1 | 32-feature engineering pipeline including match-level and confidence features, plus validation | features.csv generated correctly |
| Day 2 | Hard rules engine — all 5 rules with boundary conditions and doctests | rules.py fully tested |
| Day 3 | CatBoost training pipeline with MLflow tracking, time-based split | First model trained and logged |
| Day 4 | Model promotion script, IE2 FastAPI service, confidence fallback aware of weak matches | IE2 POST /recommend working |
| Day 5 | SHAP explainability layer, plain-English translation, IE2 unit tests | IE2 complete with explanations |

## Week 4 — IE3 + EEP

| Day | Task | Output |
| --- | --- | --- |
| Day 1-2 | IE3 service — Claude API integration, schema validation, prompt versioning | IE3 POST /generate working |
| Day 3 | Template fallback system (10 templates), generation logging | IE3 fully resilient |
| Day 4 | EEP orchestration — IE1+IE2+IE3 coordination, circuit breakers, timeouts | Full pipeline running end-to-end |
| Day 5 | Batch endpoint (50 SKUs), rate limiting, confidence decay, RecommendationPackage | EEP complete |

## Week 5 — Review Interface + Tests

| Day | Task | Output |
| --- | --- | --- |
| Day 1-2 | React dashboard — weekly action list, HOLD/MARK/PROMO/CLEAR sections | Dashboard rendering recommendations |
| Day 3 | Detail modal — SHAP chart, margin simulator, competitor table, copy preview | Full detail view working |
| Day 4 | Approve/Edit/Reject/Snooze flow, PDF export, audit trail display | Complete review workflow |
| Day 5 | 6 golden scenarios, integration tests, E2E test framework | All golden tests passing |

## Week 6 — Infrastructure & Deployment

| Day | Task | Output |
| --- | --- | --- |
| Day 1 | Dockerfiles for all 4 services — multi-stage, non-root, health checks | 4 Docker images building |
| Day 2 | Docker Compose — full stack with Postgres, MLflow, Prometheus, Grafana | Full stack running locally |
| Day 3 | Kubernetes manifests — Deployments, Services, HPA, Ingress, Secrets | K8s manifests complete |
| Day 4 | Prometheus config + alert rules, Grafana dashboard JSON (10 panels) | Monitoring stack working |
| Day 5 | Cloud deployment + GitHub Actions CI/CD pipeline, live endpoint test | Live deployment accessible |

## Week 7 — Documentation & Demo

| Day | Task | Output |
| --- | --- | --- |
| Day 1 | Landing page at cloud URL — product description, demo instructions, API docs | Public landing page live |
| Day 2 | Technical documentation — architecture, API contracts, data flow, tradeoffs | docs/technical/ complete |
| Day 3 | Business documentation — problem, persona, baseline, ROI, risk register | docs/business/ complete |
| Day 4 | MLOps documentation — training pipeline, promotion criteria, rollback, retraining | docs/mlops/ complete |
| Day 5 | Final audit, demo recording, CHANGELOG.md, README.md polish | Project submission ready |

# 16. Demo Script — 10 Minutes

Follow this exact sequence for the live demo presentation.

- Open the live EEP endpoint URL. Show the /docs (FastAPI auto-generated API docs). This proves it is live and publicly accessible. (1 minute)

- Submit a dead-stock SKU via POST /recommend. Show the response: CLEAR decision with rule_override=DEAD_STOCK. Emphasize that no ML model can override this hard rule. (1 minute)

- Submit a healthy SKU with good stock and current Lebanese market overlap. Show a PROMOTE decision with campaign creative and explain whether the supporting match is exact, description, or category-level. (2 minutes)

- Submit the same SKU but with stale competitor data or only category-level matches. Show that fallback_used=true or confidence drops. Explain the 3-level matching + 3-tier fallback logic. (1 minute)

- Open the merchant dashboard. Show the weekly action list with color-coded badges. Click a MARKDOWN recommendation and show the SHAP explanation and margin simulator. (2 minutes)

- Approve a recommendation in the dashboard. Show the audit trail updating. Show the confidence decay counter. (1 minute)

- Open Grafana dashboard. Show request volume, p95 latency, decision distribution pie chart, and IE3 trigger rate panel. (1 minute)

- Open MLflow. Show the experiment tracking — training runs, metrics, feature importance chart, promotion log. (1 minute)

# 17. Final Deliverables Checklist

| Deliverable | Status | Location |
| --- | --- | --- |
| GitHub repo with meaningful commit history | Required | github.com/team/stylepulse-ai |
| EEP FastAPI service — live and accessible | Required | Cloud URL /docs |
| IE1 Market Intelligence service | Required | Port 8001, independently deployable |
| IE2 Decision Intelligence + CatBoost model | Required | Port 8002, model in MLflow |
| IE3 Campaign Creative service | Required | Port 8003, prompt versions tracked |
| Merchant Review Dashboard | Required | React SPA, cloud deployed |
| Docker Compose — full local stack | Required | docker-compose.yml in repo root |
| Kubernetes manifests | Required | infra/k8s/ directory |
| Prometheus + Grafana monitoring | Required | infra/monitoring/ directory |
| MLflow experiment tracking evidence | Required | Screenshots + live MLflow URL |
| Unit tests (80+ tests) | Required | tests/unit/ — all passing |
| Integration tests + 6 golden scenarios | Required | tests/integration/ — all passing |
| E2E test against live endpoint | Required | tests/e2e/ — passing on CI |
| Technical documentation | Required | docs/technical/ |
| Business documentation | Required | docs/business/ |
| MLOps documentation | Required | docs/mlops/ |
| Public cloud deployment with live demo | Required | Live URL in README |
| CI/CD pipeline | Required | .github/workflows/deploy.yml |
| Landing page | Recommended | Cloud URL root |
| Demo recording video | Recommended | YouTube/Loom link in README |

StylePulse AI — Complete Project Specification  |  Team: Hassan Fouani | Mohammad Jawad | Mohammad Farhat